Friends Included / Wedding Guests for Hire

FINAL Frozen Architecture

Consolidated after Source Fidelity Audit #1, Red-Team Audit #2, and Implementation Simplicity Audit #3

FROZEN DESIGN NOTE: The ORIGINAL Day 4 Homework remains the sole authoritative requirements source. This document is the final minimum-safe implementation architecture after three independent audits. If an implementation conflicts with the assignment, the assignment wins.

Document status: ARCHITECTURE FROZEN — READY FOR CODEX

Purpose: define the minimum safe architecture to implement the ORIGINAL Day 4 Homework faithfully, in small Codex blocks, without unnecessary production-grade complexity.

# 1. Source hierarchy and project goal

Authoritative source: ORIGINAL Day 4 Homework - Wedding Guests for Hire.

This architecture exists only to implement that assignment faithfully; if a conflict is found, the assignment wins.

Goal: build a working fictional finance system connecting Telegram, Supabase, Vercel and Google Sheets.

Supabase is the source of truth. Google Sheets is an automatically updated readable copy.

Telegram and website entry paths must use the same server-side transaction-processing and financial logic.

The finished application does not require an AI model or paid AI API.

# 2. Planned technology and implementation sequence

Next.js + TypeScript for the Vercel web application and server-side endpoints/actions.

Supabase/PostgreSQL for persistent authoritative data.

Telegram Bot API for staff submissions, confirmations and decision notifications.

Google Sheets API via service account for the readable synchronized copy.

Mandatory first working milestone: one real transaction must travel Telegram -> shared server/domain logic -> Supabase -> appear on Vercel -> synchronize to Google Sheets. Approvals, commissions, decision notifications and the full dashboard are added only after this vertical slice works.

Before Test 1: remove temporary practice financial transactions, while preserving employees, current Telegram mappings and integration configuration unless intentionally changed.

# 3. Actors, demonstration access and permissions

| Employee | Role | Can submit | Can approve/correct |
| --- | --- | --- | --- |
| Svetlana de Monte Carlo | MANAGER | No routine entry required | Sales, commission splits, expense allocations |
| Richard Darling | SALESPERSON | Sales + proposed split | Nothing |
| Anastasia Ferrari | SALESPERSON | Sales + proposed split | Nothing |
| Jean-Claude Bērziņš | SALESPERSON | Sales + proposed split | Nothing |
| Kevin von Whatever | EXPENSE_REPORTER | Expenses + proposed allocation | Nothing |

Website uses a Demonstration role selector for the five fictional employees; no full login system is required.

Salespeople and Kevin see their own submissions/statuses. Svetlana sees all transactions and financial results.

Website UI visibility is not the permission boundary. Server/domain code loads the selected employee record and derives the actual stored role.

A client-supplied role string is never authoritative.

Telegram users do not choose a fictional role; identity is resolved from telegram_user_id through the manager-controlled mapping.

Denied actions cause no financial DB mutation and no false-success external side effect.

# 4. Telegram manager setup and identity model

Manager area includes a Telegram Setup screen controlled by Svetlana.

It links Telegram user ID -> fictional employee and supports remapping for the assignment tests.

An unlinked Telegram user cannot submit transactions.

The bot never allows a user to self-assign a fictional role.

telegram_user_id answers WHO is interacting; chat_id answers WHERE a message is delivered. These concepts remain separate even if their numeric values coincide in a private chat.

Historical transactions are never rewritten when a Telegram mapping changes.

# 5. Core database model

Final core tables after three audits:

employees
telegram_links
telegram_sessions
telegram_updates
transactions

Design choice: one transactions table stores SALE and EXPENSE rows. Type-specific database constraints must prevent invalid hybrid records. This choice is intended to provide one reference namespace, shared integration metadata and simpler retries.

## 5.1 employees

| Column | Type / rule |
| --- | --- |
| id | UUID primary key |
| code | TEXT UNIQUE; SVETLANA / RICHARD / ANASTASIA / JEAN_CLAUDE / KEVIN |
| display_name | TEXT NOT NULL |
| role | MANAGER / SALESPERSON / EXPENSE_REPORTER |
| active | BOOLEAN, default true |
| created_at | TIMESTAMPTZ |

The five fictional employee rows are seeded and stable.

## 5.2 telegram_links

| Column | Type / rule |
| --- | --- |
| telegram_user_id | BIGINT primary key; current Telegram account identity |
| employee_id | UUID FK employees, NULLABLE, UNIQUE; NULL means /start seen but manager has not linked a fictional employee |
| last_private_chat_id | BIGINT nullable; current private chat destination captured from bot interaction |
| updated_at | TIMESTAMPTZ |

One Telegram user maps to at most one fictional employee at a time.

Final design gives each fictional employee at most one current Telegram account, which keeps website-origin notification routing deterministic for this assignment.

Remapping is a domain operation and must satisfy both uniqueness constraints atomically; it never alters historical transaction submitter/origin fields.

No mapping_version is used. Stale wizard protection relies on employee_id_at_start plus an atomic final check of the current Telegram mapping and role before the financial transaction is inserted.

## 5.3 telegram_sessions

| Column | Purpose |
| --- | --- |
| telegram_user_id | Primary key / session identity |
| chat_id | Current wizard chat destination |
| employee_id_at_start | Fictional employee resolved when wizard starts |
| flow_type | SALE / EXPENSE |
| step | Current wizard step |
| draft_payload | JSONB draft form values |
| updated_at | TIMESTAMPTZ |

Persistent session state is used because Vercel/serverless process memory is not durable.

At final submission, the current telegram_links.employee_id must still equal employee_id_at_start and the current stored role must permit the requested transaction type.

If the current mapping no longer matches the session identity, the stale wizard is rejected/cancelled and the user starts again.

Critically, durable Telegram update deduplication, the final mapping/role check, the financial insert, and the required session mutation are committed atomically for that final Telegram update.

## 5.4 telegram_updates - durable update deduplication

| Column | Purpose |
| --- | --- |
| update_id | Telegram update ID; PRIMARY KEY / durable dedup key |
| received_at | TIMESTAMPTZ |

Critical invariant: one Telegram update_id may change application state at most once, even after a temporary wizard session has completed or been deleted.

Minimum mechanism: telegram_updates stores update_id as a durable primary key plus received_at. The claim of update_id and the state mutation caused by that update occur in the same database transaction. A replay therefore performs no second state mutation. No processing-status lifecycle, queue, or exactly-once message system is required.

## 5.5 transactions - common identity and money

| Column | Type / rule |
| --- | --- |
| id | UUID primary key |
| reference | TEXT UNIQUE NOT NULL; global transaction reference |
| transaction_type | SALE / EXPENSE |
| source | TELEGRAM / WEBSITE |
| submitter_employee_id | UUID FK employees NOT NULL |
| submitted_at | TIMESTAMPTZ generated server/database-side |
| origin_telegram_chat_id | BIGINT nullable; immutable snapshot for Telegram-origin submissions |
| original_submission | JSONB original employee proposal snapshot |
| status | Type-compatible status |
| revision | INTEGER NOT NULL DEFAULT 1; increment on each accepted business modification |
| description | TEXT NOT NULL |
| amount_cents | BIGINT > 0 |
| created_at / updated_at | TIMESTAMPTZ |

Reference policy: global uniqueness across both transaction types is our stricter design interpretation. Outer whitespace is trimmed. The architecture does not claim that case-insensitive equivalence is required by the source.

Money policy: store euro amounts in integer cents, e.g. €1,000.00 = 100000 cents. Do not use binary floating point as authoritative money storage.

# 6. Sale model and state machine

CREATE SALE -> PENDING_APPROVAL -> APPROVED

Required sale data: reference, automatically identified salesperson, customer, project A/B, description, positive amount, proposed Richard/Anastasia/Jean-Claude commission percentages, automatic submission time.

Pending sale is visible in records but contributes zero approved income and zero earned commission.

Svetlana may approve the proposed split, change the split before approval, and correct pending sale data under the correction policy.

Svetlana may leave a sale pending.

Approved sale contributes revenue and final commissions. Editing approved transactions is outside required assignment scope.

## 6.1 Sale correction policy

Before approval Svetlana may correct current customer, project, description and amount. The employee proposed commission percentages remain immutable proposal fields; manager-selected final percentages are written only by the approval operation.

Immutable identity/audit fields: reference, original submitter, source, original submission time, Telegram origin information and original_submission.

Corrections affect current structured fields. original_submission remains the original employee proposal.

If an approval wins a race before a correction commits, the correction must fail rather than modify a finalized sale.

## 6.2 Sale-specific structured fields

customer; project A/B.

proposed_richard_pct; proposed_anastasia_pct; proposed_jean_claude_pct.

final_richard_pct; final_anastasia_pct; final_jean_claude_pct — NULL while pending and written only during approval.

commission_pool_cents; richard_commission_cents; anastasia_commission_cents; jean_claude_commission_cents.

approved_by_employee_id; approved_at.

For PENDING_APPROVAL: commission pool and individual commissions are zero; approved_at/approved_by are null; final percentages are NULL and must be blank in Google Sheets.

# 7. Commission contract

Commission pool = 10% of the APPROVED sale amount.

Each of the three final shares is within 0% to 100%, and their total is exactly 100%.

Commission is an expense of the same project as the sale and must never also be entered as a separate expense transaction.

Pool and individual amounts are rounded to cents.

After individual rounding, any residual difference is assigned to the salesperson with the largest final percentage; equal-largest tie order is Richard, then Anastasia, then Jean-Claude.

Individual commission cents must sum exactly to the rounded pool.

Percentage representation: PostgreSQL NUMERIC / exact decimal representation is proposed; the architecture does not impose integer-only percentages because the assignment does not state such a limit.

Rounding convention: use exact decimal arithmetic and one deterministic positive-currency half-cent convention (HALF-UP is acceptable). Do not create a separate rounding subsystem; the assignment-specific residual rule remains authoritative.

# 8. Expense model and state machine

Proposed A/B: CREATE -> AWAITING_ALLOCATION -> ALLOCATED
Proposed COMPANY_OVERHEAD: CREATE -> ALLOCATED immediately

Required expense data: reference, automatically identified reporter, description, positive amount, category Materials/Travel/Other, proposed allocation A/B/Company overhead, automatic submission time.

Every saved expense immediately reduces Company Result.

A/B proposals wait for manager allocation and do not affect either project until allocated.

Svetlana may confirm the proposed project, move to the other project, or move to Company overhead.

Allocation must not reduce Company Result a second time; only attribution changes.

Company-overhead proposals are automatically allocated and do not enter the manager allocation queue.

Automatically allocated overhead needs only its initial Telegram submission confirmation, not a later allocation-decision notification.

## 8.1 Expense-specific fields

expense_category = MATERIALS / TRAVEL / OTHER.

proposed_allocation = A / B / COMPANY_OVERHEAD.

final_allocation = A / B / COMPANY_OVERHEAD; null while awaiting.

allocated_by_employee_id; allocated_at.

# 9. Original proposal vs final decision

original_submission JSONB preserves the original employee-submitted proposal.

Canonical proposed and final business fields also remain separately queryable, because Sheets, notifications and dashboard logic need them directly.

Sale S02 example: proposed 0/50/50 remains stored even when final is 20/40/40.

Expense E02 example: proposed B remains stored even when final allocation is A.

No custom PostgreSQL immutability trigger is required in the minimum design. Restricted server/domain mutation paths enforce that original_submission is never edited.

# 10. Database structural constraints

reference database UNIQUE constraint is authoritative for concurrent duplicate submission protection.

amount_cents > 0 below the UI layer.

SALE rows require sale fields and disallow expense-only fields; EXPENSE rows require expense fields and disallow sale-only fields.

Status must be compatible with transaction_type.

Proposed sale shares are in range and sum exactly 100%.

Approved sale requires final shares and commission data consistent with the commission contract.

CHECK conditions must use explicit NOT NULL/allowed-value logic rather than weak nullable expressions that can pass as UNKNOWN.

# 11. Financial calculations

Project Result = Approved project sales - Project sales commissions - Expenses finally allocated to that project

Company Result = All approved sales - All sales commissions - ALL recorded expenses

Do not store mutable company/project result balances.

Dashboard results are derived from authoritative transactions.

All EXPENSE rows count in Company Result immediately, including AWAITING_ALLOCATION rows.

Only ALLOCATED project expenses affect Project A or B.

Because allocation does not create another expense row or mutate a stored company balance, a correct query model prevents double deduction.

This also allows arbitrary instructor-added transactions to recalculate naturally instead of relying on hard-coded Test 1/Test 2 totals.

# 12. Atomic and idempotent business operations

## 12.1 Create sale

Resolve actor from website employee identity or Telegram mapping; server verifies stored role = SALESPERSON.

Validate required fields, positive amount, project, reference and proposed split = exactly 100%.

For Telegram final submit, atomically claim the Telegram update_id, verify current mapping and role against the session identity, insert the financial transaction, and update/clear the session in the same database transaction.

Insert one SALE in PENDING_APPROVAL with zero commissions, revision = 1, and durable Google Sheets / submission-confirmation delivery intent set in the same authoritative DB mutation.

Telegram source snapshots origin_telegram_chat_id and schedules initial confirmation only after save. Website source does not require an initial Telegram confirmation.

If another exact reference is inserted concurrently, DB UNIQUE allows only one row.

## 12.2 Create expense

Resolve actor and verify stored role = EXPENSE_REPORTER.

Validate required fields, positive amount, category and allocation.

For A/B, create AWAITING_ALLOCATION with final_allocation null.

For Company overhead, create ALLOCATED immediately with final_allocation = COMPANY_OVERHEAD.

For Telegram-origin expense creation, the update_id claim, current mapping/role validation, financial insert, session mutation and required delivery intent are committed atomically.

## 12.3 Correct pending sale

Actor must be MANAGER and row must still be PENDING_APPROVAL at the expected revision.

Update only allowed current business fields; never rewrite original identity/audit data or original_submission.

Commission remains zero until approval.

Any accepted correction increments revision and marks Google Sheets synchronization PENDING in the same DB mutation.

Use compare-and-set semantics: update only when status is PENDING_APPROVAL and revision still equals the revision read by the manager flow. This prevents stale correction/approval races.

## 12.4 Approve sale

Actor must be MANAGER and current state must be PENDING_APPROVAL.

Use proposed split if unchanged, otherwise the manager-selected final split supplied by the approval action; no manager-draft final split is persisted while the sale remains pending.

Calculate commission from the CURRENT corrected sale amount/project and final split.

Commit a one-way compare-and-set transition PENDING_APPROVAL + expected revision -> APPROVED + revision+1, storing final split, commissions, approval audit data, Sheets sync intent, and decision-notification intent atomically.

Exactly one concurrent approval may succeed. A second attempt produces no financial change, no second commission and no duplicate downstream logical decision.

Only after that DB commit may Google Sheets and Telegram network calls run. Their success/failure is recorded independently and never rolls back financial approval.

## 12.5 Allocate expense

Actor must be MANAGER and current state AWAITING_ALLOCATION.

Choose final A/B/COMPANY_OVERHEAD.

Commit one-way conditional transition AWAITING_ALLOCATION -> ALLOCATED, storing final allocation, audit data, revision+1, Sheets sync intent and decision-notification intent atomically.

A concurrent second allocation cannot alter financial totals or create another expense effect.

Company expense amount is unchanged; only project attribution changes.

# 13. Telegram confirmation and notification contracts

## 13.1 Initial submission confirmation

Only sent after successful transaction save.

Successful message includes reference, amount, project or proposed allocation, and current status.

Validation failure explains what must be corrected (e.g. missing amount, zero amount, split total, duplicate reference, unlinked user).

Never send a false "recorded" confirmation before the DB commit succeeds.

submission_confirmation_status: NOT_REQUIRED / PENDING / SENT / FAILED
metadata: target_chat_id, last_error, sent_at. attempt_count / last_attempt_at are optional diagnostics, not required architecture.

## 13.2 Manager decision notification

decision_notification_status: NOT_REQUIRED / PENDING / SENT / FAILED / NO_RECIPIENT
metadata: target_chat_id, last_error, sent_at. attempt_count / last_attempt_at are optional diagnostics, not required architecture.

Sale approval message: reference, sale amount, total commission, each person final percentage and euro amount, and whether manager changed the split.

Expense decision message: reference, amount, description, final allocation, and highlight any change from proposal.

Only submitting salesperson must receive sale approval notification; all commission recipients need not be messaged.

Company-overhead expense gets initial confirmation only.

# 14. Telegram routing rules

## 14.1 Telegram-origin transaction

origin_telegram_chat_id is captured and retained on submission.

Later manager-decision notification always targets that original chat, regardless of subsequent account-to-employee remapping.

Historical submitter_employee_id and origin_telegram_chat_id never change.

## 14.2 Website-origin transaction

Website submission does not snapshot a Telegram destination.

At manager decision time, resolve submitter_employee_id -> current telegram_links -> current linked private chat.

If a linked chat exists, store it as the decision notification target and attempt delivery.

If none exists, set NO_RECIPIENT and display "No Telegram recipient linked" visibly on the website transaction record.

This decision-time lookup is required by Test 2, where S03 exists before Jean-Claude is linked and must still notify after he is linked before approval.

Retry target rule: once a real decision-notification target has been resolved and stored for the decision, retries use that same target rather than re-resolving a later mapping.

# 15. Google Sheets contract

Exactly two tabs: Sales and Expenses.

## 15.1 Sales columns

Reference; Submission time; Salesperson; Customer; Project; Description; Amount.

Proposed Richard %; Proposed Anastasia %; Proposed Jean-Claude %.

Approved Richard %; Approved Anastasia %; Approved Jean-Claude %.

Richard earned commission €; Anastasia earned commission €; Jean-Claude earned commission €.

Status.

Pending sale: approved percentage columns blank; earned commissions zero.

## 15.2 Expenses columns

Reference; Submission time; Reporter; Description; Category; Amount; Proposed allocation; Final allocation; Status.

Proposed and final allocations remain separate.

## 15.3 Google infrastructure and access

Create Google Cloud project and enable Google Sheets API.

Create service account and credentials.

Create spreadsheet with Sales and Expenses tabs.

Share spreadsheet with service-account email as Editor.

Store credentials and spreadsheet ID in server-side Vercel environment/configuration.

Give instructor Viewer access; do not give public editing access.

If institution blocks service-account creation/key download, identify the exact restriction and contact instructor; do not replace required integration with manual copying.

# 16. Google Sheets synchronization and retry

sheet_sync_status: PENDING / SYNCED / FAILED
minimum metadata: last_error plus a lightweight per-transaction sync-lock marker if needed. Operational attempt counters are optional.

On each sync/retry, obtain one-sync-per-transaction serialization, then reload the CURRENT authoritative transaction and its revision from Supabase.

Choose Sales or Expenses tab.

Find the row by transaction reference.

If found, update the same row. If absent, append one row.

After the Sheet write, re-check the authoritative transaction revision before declaring SYNCED. If revision changed during the write, immediately write the newest state again; on API failure keep financial state and mark FAILED/PENDING with retry UI.

Retry synchronizes the same authoritative transaction; it never creates another financial transaction and must not intentionally create another logical Sheet row.

Use only this minimum stale-write guard: one active Sheets sync per transaction plus revision re-check. Do not introduce queues, worker clusters, distributed outbox infrastructure or recursive sync machinery beyond what this rule requires.

Reference-based upsert remains authoritative: find by transaction reference, update the same row when present, append only when absent, and never create a second logical row during approval or retry.

# 17. Failure isolation

Financial state, durable external-delivery intent, Google Sheets delivery state and Telegram delivery state are separate concerns. The intent that a side effect is due is persisted in the same DB mutation as the business change that requires it.

A valid transaction may be APPROVED while Sheets sync is FAILED and Telegram decision notification is FAILED.

Sheets failure never deletes/reverts a Supabase transaction.

Telegram failure never reverts approval/allocation.

A failed delivery is never labelled SENT.

Retry retries only the failed external side effect, not the original financial mutation.

# 18. Practice reset

Before Test 1 remove temporary practice financial transactions, clear active Telegram wizard sessions, and remove practice data rows from the Sales and Expenses Sheets tabs while preserving the headers.

Do not delete seeded employees, current Telegram mappings, Google/service configuration or application secrets unless intentionally reconfiguring them.

Avoid a dangerous full-database reset command. Practice cleanup is explicit and scoped.

# 19. Test 1 acceptance oracle

S01 must be submitted through the real Telegram bot while the tester account is linked to Richard.

Then remap that Telegram account to Kevin and submit E01 through the real bot.

S01 must retain Richard as submitter and the original chat as notification destination.

S02 and E02/E03 may be entered via website using the appropriate demonstration roles.

Before decisions: both sales pending; E01/E02 awaiting; E03 overhead; approved income and commission = 0; Project A/B results = 0; Company Result = -€300.

Manager: S01 approve unchanged; S02 change 0/50/50 -> 20/40/40 and approve; E01 confirm A; E02 change B -> A and approve.

| Measure | Project A | Project B | Company |
| --- | --- | --- | --- |
| Approved income | €1,000 | €2,000 | €3,000 |
| Commission expense | €100 | €200 | €300 |
| Allocated project expenses | €200 | €0 | €200 |
| Company overhead | - | - | €100 |
| Expenses awaiting allocation | - | - | €0 |
| Result | €700 | €1,800 | €2,400 |

Cumulative commission earned: Richard €90; Anastasia €110; Jean-Claude €100.

# 20. Test 2 cumulative acceptance oracle

Keep all Test 1 records.

Add S03, S04, S05 and E04, E05, E06, E07 through website using appropriate demonstration roles.

Before S03 approval link Jean-Claude to the tester Telegram account. Link Kevin before relevant expense decisions.

Manager: S03 change 40/40/20 -> 20/30/50 and approve; S04 approve proposed; S05 leave pending; E04 approve B; E05 change A -> B; E07 leave awaiting.

S03 notification must work even though Jean-Claude was linked only after the website submission and before approval.

S05 remains pending; E07 remains awaiting and already counts in Company expenses.

| Measure | Project A | Project B | Company |
| --- | --- | --- | --- |
| Approved income | €2,500 | €2,800 | €5,300 |
| Commission expense | €250 | €280 | €530 |
| Allocated project expenses | €200 | €340 | €540 |
| Company overhead | - | - | €160 |
| Expenses awaiting allocation | - | - | €140 |
| Result | €2,050 | €2,180 | €3,930 |

Cumulative commission earned: Richard €140; Anastasia €175; Jean-Claude €215. Reconciliation: €2,050 + €2,180 - €160 - €140 = €3,930.

# 21. Negative and resilience tests

| Attempt | Required result |
| --- | --- |
| Split 60 / 30 / 20 | Reject because total != 100% |
| Richard approves sale | Deny at processing layer |
| Kevin submits sale | Deny at processing layer |
| Expense missing amount or amount = 0 | Reject |
| Approve already-approved sale | No changed totals, no duplicate commission/records |
| Submit an existing reference again | Reject duplicate |
| Interrupted Sheets update | Transaction survives; status pending/failed; retry restores same logical row without changing totals |
| Failed Telegram decision notification | Decision survives; failure visible; retry; never falsely mark sent |

Denied actions must leave control totals unchanged.

# 22. Final deployment and submission contract

Save project code in GitHub and connect the repository to Vercel.

Final Vercel page shows the student name, working app with completed two-test results, Demonstration role selector, transaction forms, manager controls and financial dashboard.

Page includes Telegram bot link, viewable Google Sheets link, instructor-accessible GitHub repository link and brief operating instructions.

Instructor can enter additional transactions with different amounts; results must change legitimately. No hard-coded S01-S05/E01-E07-only behaviour or fixed €3,930 result.

Bot tokens, passwords and private API keys stay out of browser-visible code, Google Sheets and GitHub.

Submit one working Vercel URL in the student's own row of the course spreadsheet, in the designated Day 4 homework column. Do not modify anyone else's name, link or feedback.

# 23. Current critical invariants

Supabase is the financial source of truth.

One exact stored reference identifies at most one transaction globally.

A Telegram update_id may change application state at most once; the update_id claim and its application-state mutation are atomic.

Final Telegram wizard identity/role validation and financial transaction creation are atomic with the Telegram update claim and relevant session mutation.

Retry never creates a second financial transaction.

Pending sales never enter approved income and earn zero commission.

One sale approval has exactly one financial effect and is protected by PENDING_APPROVAL + expected revision compare-and-set.

Commission pool is 10% of the approved current sale amount.

Final commission shares total exactly 100%.

Individual earned commissions sum exactly to the rounded pool.

Commission belongs to the sale's final approved project and is never also a manual expense.

Every saved expense affects Company Result exactly once.

Awaiting allocation expense affects no project yet.

Allocating an expense never reduces Company Result again.

Company overhead is automatically allocated and bypasses the allocation queue.

Original employee proposal is never overwritten by manager corrections or the final manager decision; final commission percentages remain NULL until approval.

Approved/finalized transactions are not financially edited afterward within assignment scope.

Permissions are enforced server-side/processing-layer, not only by hidden buttons.

Telegram identity comes from telegram_user_id; delivery destination uses chat_id.

Telegram-origin transaction permanently retains original submitter and originating chat for later decision notification.

Website-origin manager decision resolves the submitter employee's current Telegram link at decision time.

Once an actual decision notification target is selected and stored, retries use that same target.

Sheets failure cannot invalidate Supabase financial state; Google sync intent is persisted atomically with the business mutation that requires synchronization.

Telegram failure cannot invalidate a valid manager decision; decision-notification intent is persisted atomically with that decision.

External retry retries a side effect, not the underlying financial operation.

Google Sheets maintains one logical row per transaction reference in the appropriate tab and uses one-sync-per-transaction plus revision re-check to prevent stale Pending data from overwriting newer Approved data.

Pending sale Sheets approved-split fields are blank and earned commissions are zero.

S05 may remain pending without contaminating totals.

E07 may remain awaiting while already reducing Company Result.

Financial outputs are generic derived calculations, never hard-coded Test 1/Test 2 constants.

S01 and E01 genuinely originate through the real Telegram bot.

Unlinked Telegram user cannot submit or self-assign role.

Initial Telegram confirmation occurs only after save and contains reference, amount, project/proposed allocation and current status.

NO_RECIPIENT is visible to the reviewer as "No Telegram recipient linked".

Sheets uses separate proposed, approved and individual earned-commission columns.

First Telegram -> Supabase -> Vercel -> Sheets milestone must pass before full application build.

Private credentials remain server-side; authoritative financial mutations are performed only through the server/domain layer, never by direct browser writes.

# 24. Final frozen design decisions

| Frozen decision | Final rationale |
| --- | --- |
| One transactions table | Minimum-safe model: one reference namespace and shared integration state; strict type-specific constraints prevent hybrid rows. |
| Global exact reference uniqueness | DB UNIQUE is the final duplicate barrier. Outer whitespace may be trimmed; case-insensitive equality is not invented. |
| Integer cents + NUMERIC percentages | Avoid binary floating money and do not invent integer-only commission shares. |
| original_submission JSONB; no DB immutability trigger | Preserve original proposal while keeping implementation simple; restricted server mutation paths protect it. |
| Persistent telegram_sessions; no mapping_version | Serverless-safe wizard state. Final current employee/role check is atomic with transaction creation. |
| telegram_updates = update_id + received_at | Durable duplicate-update key. Claim and resulting state mutation occur in one DB transaction; no processing lifecycle. |
| telegram_links keyed by telegram_user_id; employee_id nullable UNIQUE | /start can capture chat before manager link; one current deterministic employee recipient. |
| Mandatory transaction revision | Protect correction-vs-approval and stale business mutations with compare-and-set. |
| No persisted manager-draft final split | Proposed split stays immutable; final percentages remain NULL until approval. |
| Separate initial-confirmation and decision-notification states | Different required events and retry lifecycles; only minimal metadata is mandatory. |
| Frozen resolved decision retry target | Retry the same decision delivery rather than reinterpret a later remap. |
| Derived financial totals | No mutable company/project balances; prevents double deduction and supports arbitrary instructor data. |
| Reference-based Sheets upsert + minimal stale-write guard | One logical row/reference; serialize sync per transaction and re-check revision before SYNCED. |
| Atomic durable external-delivery intent | Business mutation and required Sheets/Telegram intent are persisted together before external network calls. |
| No direct browser financial writes | All authoritative mutations run through server/domain logic with stored-role checks. |
| No enterprise infrastructure | No Redis, brokers, worker clusters, event sourcing, microservices or full authentication unless a concrete assignment requirement later proves otherwise. |

# 25. Codex implementation sequence

Block A — Project foundation: Next.js + TypeScript + Supabase client/server boundaries, environment-variable contract, Git/GitHub/Vercel-ready project skeleton. No business feature implementation yet.

Block B — Supabase schema and database contract: employees, telegram_links, telegram_sessions, telegram_updates, transactions, enums/checks/indexes, seeded employees, revision field and structural constraints.

Block C — Shared domain/business layer: role checks, validation, money/percentage arithmetic, commission calculation, financial aggregate queries, create/correct/approve/allocate operations with atomic compare-and-set semantics.

Block D — First mandatory vertical slice: real Telegram submission -> shared domain -> Supabase -> Vercel record view -> Google Sheets row. Freeze only after this works end-to-end.

Block E — Website demonstration role selector and website sale/expense entry using the same domain operations.

Block F — Manager area: Telegram setup/remapping, pending review, sale correction/approval and expense allocation.

Block G — Dashboard and full Google Sheets synchronization/retry, including one-sync-per-transaction stale-write guard.

Block H — Telegram initial confirmations, manager-decision notifications, routing rules, NO_RECIPIENT display and retry.

Block I — Exact Test 1, then Test 2, then negative/resilience tests. Do not proceed while any control total differs.

Block J — Final deployment/access/secrets/submission audit and instructor-facing instructions.

# 26. Freeze verdict

ARCHITECTURE FROZEN — READY FOR CODEX. No fourth general architecture audit is planned. From this point, each Codex block must be implemented narrowly, tested, adversarially reviewed against this document and the ORIGINAL assignment, then frozen before the next block begins.

Implementation rule: ORIGINAL assignment -> Frozen Architecture -> narrow Codex block -> tests/build -> adversarial review -> freeze block -> next block.